Kings Worthy Parish Council
Maintenance Schedules (page 1 - 4) and Summary Pricing Schedule (page 5)
The Contractor shall provide an overall cost for the maintenance of each Open Space in Kings Worthy as shown on the Summary Pricing Schedule on page 5. These will comprise operations itemised in the Maintenance Schedule below.
The Maintenance Schedule on pages 1 to 4 lists the Operations, Timing and Frequency to be repeated each year for duration of maintenance period.
The schedules state the timing of key annual operations for specific soft landscape types, as shown on the drawings. 
For required standard, the schedules should be read in conjunction with Specification for Maintenance and BS7370:Part 4 Grounds maintenance - Recommendations for maintenance of soft landscape.
The contractor shall provide rates for completion of a single operation, for the items where spaces are provided.
N.B. Rates given may be used to omit items by the Supervising Officer as deemed appropriate based on prevailing weather and site operational requirements.

	Schedule 1: General (site wide)

	
	Operation
	Frequency
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D
	Rate per operation

	1
	Litter pick all areas
	Monthly (weekly for hard surfaces)
	
	
	
	
	
	
	
	
	
	
	
	
	

	2
	Litter bin emptying
	Weekly Oct-Mar; twice weekly Apr-Sept
	
	
	
	
	
	
	
	
	
	
	
	
	

	3
	Fly tipping
	As required
	
	
	
	
	
	
	
	
	
	
	
	
	

	4
	Removal of fallen leaves and small branches
	Three a year
	
	
	
	
	
	
	
	
	
	
	
	
	

	5
	Hard surfaces – inspect and keep clean
	Weekly
	
	
	
	
	
	
	
	
	
	
	
	
	

	6
	Weed control around fence posts, fencelines, bollards etc.
	Monthly Apr-Sept
	
	
	
	
	
	
	
	
	
	
	
	
	

	

	Schedule 2: Trees

	
	Operation
	Frequency
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D
	Rate per operation

	1
	Weed Control to all tree surrounds
	Monthly from March to October
	
	
	 
	
	
	
	
	
	
	
	
	
	

	2
	Watering 
	Twice Monthly if required  
	
	
	
	
	
	
	
	
	
	
	
	
	

	3
	Check tree support (adjust & replace as required)
	Twice annually
	
	
	
	
	
	
	
	
	
	
	
	
	

	4
	Pruning fruit trees (subject to species)
	Once annually
	
	
	
	
	
	
	
	
	
	
	 
	
	

	5
	Mulching – topping up
	Once annually
	
	
	
	 
	
	
	
	
	
	
	
	
	



	Schedule 3: Hedgerows

	
	Operation
	Frequency
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D
	Rate per operation

	1
	Cutting hedges and vegetation (e.g. dog walk path) within KWPC land
	Varies, see specification
	
	
	
	
	
	
	
	 
	
	
	 
	
	

	2
	Cutting hedges adjacent highways & footpaths
	Twice annually
	
	
	 
	 
	
	
	
	
	
	
	
	
	

	3
	Cutting formal hedges (Burial Ground, Lovedon Fields allotments & Fraser Road)
	
	
	
	
	
	
	
	
	
	
	
	
	
	



	Schedule 4: Ornamental Shrub Areas  

	
	Operation
	Frequency
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D
	Rate per operation

	1
	Weeding
	Monthly
	
	
	
	
	
	
	
	
	
	
	
	
	

	2
	Pruning
	Once annually
	
	
	
	
	
	
	
	
	
	
	
	
	

	3
	Removal of self-set suckers and seedlings at commencement of contract
	Once
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	Schedule 5: Grass Areas 

	
	Operation
	Frequency
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D
	Rate per operation

	1
	Mowing amenity grass areas (various locations)

	Weekly from March to October
	
	
	
	
	
	
	
	
	
	
	
	
	

	2
	Strim around features (excl 50mm from) within amenity grass areas.
	Monthly
	
	
	
	
	
	
	
	
	
	
	
	
	

	3
	Mowing edge of path, orchard area and top of SUDS basin at Lovedon Fields
	Annually
	
	
	
	
	
	
	
	
	
	
	
	
	

	4
	Mowing wildflower areas (various locations)
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	5
	Mowing 1/3 of scrub margins at Lovedon Fields
	
	
	
	
	
	
	
	
	
	
	
	
	
	

	6
	Allow for removal of notifiable and invasive weeds (e.g. ragwort at Burial Ground & buddleia at Lovedon Fields) before seeds set.
	At least once annually
	
	
	
	
	
	
	
	
	
	
	
	
	



	Schedule 6: Sports pitches 

	
	Operation
	Frequency
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D
	Rate per operation

	1
	Mowing football pitches to maintain specified height
	 As required
	
	
	
	
	
	
	
	
	
	
	
	
	

	2
	Verti-draining football pitches
	Twice annually
	
	
	
	
	
	
	
	
	
	
	
	
	

	3
	Repairs during the season
	 As required
	
	
	
	
	
	
	
	
	
	
	
	
	

	4
	Marking out/lining football pitches & cricket strip
	Annually
	
	
	
	
	
	
	
	
	
	
	
	
	

	5
	Re-marking football pitches & cricket strip
	 As required
	
	
	
	
	
	
	
	
	
	
	
	
	

	6
	Letting down and taking up cricket nets
	Once annually
	
	
	
	
	
	
	
	
	
	
	
	
	

	7
	End of season renovations – football pitches
	As required
	
	
	
	
	
	
	
	
	
	
	
	
	

	8
	Summer season remedial works – football pitches
	As required
	
	
	
	
	
	
	
	
	
	
	
	
	

	9
	Pre-season maintenance works – football pitches
	As required
	
	
	
	
	
	
	
	
	
	
	
	
	



	Schedule 7: Other 

	
	Operation
	Frequency
	J
	F
	M
	A
	M
	J
	J
	A
	S
	O
	N
	D
	Rate per operation

	1
	Burial Ground – reinstatement of a burial plot
	Item
	
	
	
	
	
	
	
	
	
	
	
	
	

	2
	Burial Ground - Empty 2 compost bins
	Item
	
	
	
	
	
	
	
	
	
	
	
	
	





Kings Worthy Parish Council 
Grounds Maintenance Contract 2026-27 - Summary Pricing Schedule 
	Site
	Annual cost

	Church Green
	

	Hinton Park including Hinton Fields areas (west & east)
	

	Lovedon Fields
	

	Eversley Park
	

	Broadview (upper and lower)
	

	Kim Bishop Walk
	

	Fraser Road open space
	

	Fryers Close
	

	Lovedon Lane Burial Ground
	

	Total
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